M E M O R A N D U M

To:	Residents of Town of Dalton

From:	Dennis G. Egan, Jr. Counsel to Berkshire Concrete Corp.

Date:	April 29, 2025

Re:	Site Improvements and Mitigation at the Dalton Pit (Assessor’s Map 105, Lot 16)

Dear Residents,

Berkshire Concrete Corp. (“BCC”) is committed to being a responsible neighbor and addressing concerns raised by the community regarding operations at the Dalton Pit. In response to recent complaints, we will be implementing several improvements to reduce dust impacts from the site, which are further described in a Plan entitled - Concept Dust Mitigation Plan prepared by Foresight Land Services for Berkshire Concrete Gravel Pit, C-2, dated March 10, 2025, a copy of which has been made available to the residents. Those improvements include:

Planned Improvements at the Dalton Pit

1. Tree Planting for Wind and Visual Screening

- We will plant 20 white pine trees along a gravel berm to help reduce wind to create a natural windbreak.

2. Reclaiming Unused Areas

- The area beyond the large erratic boulder on the property will be reclaimed and restored with vegetation.

3. Slope Stabilization and Grading

- After reclamation, excavated areas will be backfilled with clean soil and graded to a gentle slope (no steeper than 3 feet horizontal to 1 foot vertical). These areas will be loamed and hydroseeded with a tackifier to encourage grass growth and prevent erosion. A grass road with a slope of no more than 12% will be maintained for safe access.

4. Dust and Noise Control Berm

- We will construct a 20-foot-high earthen berm approximately 250 feet long. This berm will include a 6-foot fence with a mesh screen to help reduce the spread of dust and noise beyond the site.

5. Stone Slope Installation

- Some sloped areas will be stabilized using stone, again with a maximum 3:1 slope, to help prevent erosion and maintain site stability.

Purpose

These measures are intended to:

- Reduce airborne dust; and

- Reclaim and restore unused or disturbed areas

We hope these steps will demonstrate our ongoing commitment to working with the Town of Dalton and being mindful of our impact on nearby residents. Any questions or concerns as we move forward should be directed to me or my colleague, Kirsten Rocca as follows:

Dennis G. Egan, Jr,

Cohen Kinne Valicenti & Cook LLP

66 West Street, Suite 201

Pittsfield, MA 01201

t: (413) 553-0411

e: degan@cohenkinne.com

Kirsten M. Rocca

Cohen Kinne Valicenti & Cook LLP

66 West Street, Suite 201

Pittsfield, MA 01201

t: (413) 553-5232

e: krocca@cohenkinne.com

We appreciate your patience as we work through the necessary steps to resolve these issues.

Sincerely,

Dennis G. Egan, Jr.
Counsel to Berkshire Concrete Corp.